Project Name:	Chess Engine

Project Manager:	Jonathan Stoner

Project Definition:	Design and code a chess engine and GUI

Project Scope:	A GUI chess board with game save, load, and stepthough capabilities,	as well as the option of having computer player(s) with AI

Project Goal:	That the engine would maintains a rating greater or equal to 1100 as	mesured on chess.com

Project Dependencies:	Microsoft Windows XP, Java, JVM

Project Team:	TBD

Project Phases:
1.	Interactive chess board
2.	Recognize win conditions (checkmate)
3.	Recognize draw conditions (stalemates)
4.	Enforce leagal moves
5.	Record games using standard chess notation
6.	Ability to step to: first, previous, next or last move
7.	Ability to load games of standard chess notation
8.	Add AI (up through level 4)
8.1.	Add AI lv0 (random leagal moves)
8.2.	Add AI lv1 (attack at every possible opportunity)
8.3.	Add AI lv2 (threat awarness)
8.4.	Add AI lv3 (score simple exchanges)
8.5.	Add AI lv4 (look for good moves)

Project Timeline:
October 12:	Introduce project
October 19:	Compile initial team
November 2:	Complete step 1
November 9:	Complete steps 2-4
November 16: Complete steps 5-7
December 7:	Complete step 8

Project Challenges:	complexity of chess strategy

Project Finances:	none

Est. Hours Required:	45- 90 hrs

Est. Completion Time:	End of Fall Semester 2011

Project Status:	Draft

Contact Information:	fall_2001_ce@yahoo.com